CRANE DISCOVERY & VENDOR REPOSITORY PLATFORM

Solution Design Document

Internal Review — Uday Puranik · Mayur Sir · Vandan Sir

LogicMotive Consultants Pvt. Ltd.  |  Client: Sanghvi Movers Limited

Reference: Crane Discovery & Vendor Repository Platform BRD

# 1. Purpose of This Document

This document is the internal solution design for the Crane Discovery and Vendor Repository Platform being built by LogicMotive Consultants Pvt. Ltd. for Sanghvi Movers Limited (SML). It is intended exclusively for the internal team — Uday Puranik, Mayur Sir, and Vandan Sir — to review, validate, and align on the solution before any deliverable is shared with the client.

The Business Requirements Document (BRD) produced by SML defines what the platform must do. This document defines how LogicMotive will build it — the technology choices, platform architecture, module breakdown, data model, integration design, screen-by-screen mapping, risk areas, and open questions that must be resolved before the proposal can be submitted.

Read this document with the BRD open as a parallel reference. This document does not repeat the BRD — it translates the BRD requirements into a buildable technical design.

# 2. Client & Engagement Summary

## 2.1  Client

| Field | Detail |
| --- | --- |
| Client | Sanghvi Movers Limited (SML) |
| Business | India's largest crane rental company — large proprietary fleet, serves industrial and infrastructure clients across India |
| Core problem | Cross-rental sourcing (renting cranes from external vendors when SML fleet is unavailable) is managed entirely manually through personal contacts, phone calls, and informal spreadsheets |
| Single-line requirement | A centralised digital platform to automate crane discovery, vendor management, RFQ dispatch, quotation comparison, and vendor finalisation — fully integrated with SAP S/4HANA |
| Reference document | Crane Discovery & Vendor Repository Platform — BRD (uploaded in project files) |

## 2.2  LogicMotive Engagement

| Field | Detail |
| --- | --- |
| Engagement model | End-to-end delivery — LogicMotive owns the full platform including SAP integration, platform development, vendor portal, GIS layer, and analytics |
| Not limited to | SAP integration alone — LogicMotive builds and owns the entire application |
| Uday Puranik | Solution design, proposal, commercials, client interface |
| Mayur Sir | Project manager, solution design, proposal, commercials, delivery coordination |
| Vandan Sir | Solution validation — reviews and signs off all design and proposal before anything goes to SML |
| Pooja | SAP S/4HANA technical integration — OData, RFC, HTTPS; CPI experience; no PIPO hands-on |
| Aditya | Platform development — Frappe/ERPNext framework; live reference: Naadbramha Idli webshop (custom portal + ERPNext integration) |

# 3. Platform Architecture

## 3.1  Architecture in One View

The platform is structured in four layers. Each layer is described in full detail in subsequent sections.

| Layer | What it is | Technology |
| --- | --- | --- |
| 1 — User access | Four user types: Sales, Vendor, Admin, Management. Each has a distinct role-based landing page and permission boundary. | Frappe role-based access control (RBAC) |
| 2 — Application | The full platform — 23 screens, 6 functional modules, recommendation engine, RFQ automation, and analytics — all built as custom Frappe Doctypes and web pages. | Frappe / ERPNext framework (custom build) |
| 3 — Integration | Three integration interfaces: SAP S/4HANA (bidirectional), GIS/mapping (Google Maps APIs), and Communication (WhatsApp + SMTP email). | CPI or OData/RFC (SAP); Google Maps APIs; WhatsApp Business API + Frappe email |
| 4 — External systems | The three external systems the platform connects to: SAP S/4HANA, Google Maps APIs, WhatsApp + SMTP. | SML-owned SAP system; Google Cloud; WhatsApp BSP |

## 3.2  Technology Stack — Rationale

The platform is built on the Frappe / ERPNext framework. This is not a generic choice — it is the direct output of matching BRD requirements against Aditya's proven environment.

| BRD Requirement | Frappe Native Capability | Build effort |
| --- | --- | --- |
| Vendor master — central repository of vendors with profiles, contacts, fleet | Frappe Doctype: Supplier/Vendor with custom fields — fully configurable | Low — configure, not build |
| Role-based access for Sales, Vendor, Admin, Management users | Frappe RBAC — role permissions, page access, field-level control | Low — configure roles and permissions |
| Vendor portal — external vendor login, fleet management, RFQ response | Frappe Web Portal — external user login, portal pages, form views | Medium — custom portal pages on existing framework |
| Email dispatch for RFQs | Frappe built-in email (SMTP) — templates, scheduled send, delivery tracking | Low — use native capability |
| Audit trail for all transactions | Frappe version control and activity log on every Doctype — automatic | Zero — enabled by default |
| Report builder and dashboards | Frappe Report Builder + Dashboard module — query reports, chart views | Low-Medium — custom queries on platform data |
| REST API layer for SAP integration | Frappe REST API — every Doctype auto-exposes GET/POST/PATCH endpoints | Low — configure, expose as needed |
| Workflow engine for status transitions | Frappe Workflow — configurable status flows with email triggers | Low — configure states and transitions |

Why Frappe reduces delivery risk Aditya has a live production reference in the Naadbramha Idli webshop — a custom Frappe portal with ERPNext integration, custom reports, layouts, and validations. The BRD's vendor portal, fleet management screens, and RFQ workflows are structurally equivalent to what is already live in that build. This is not a greenfield technology choice — it is an environment Aditya has shipped to production.

## 3.3  What Is NOT ERPNext — Branding Note

Sanghvi's users will never see the word ERPNext, Frappe, or any ERP terminology. The platform will be branded entirely as the Crane Discovery and Vendor Repository Platform — SML's own system. The framework is an implementation tool, not a product name. All screens, navigation, and terminology are custom-built and client-branded. This must be communicated clearly to Vandan Sir during validation.

# 4. User Access Layer

The platform supports four user types. Each type is a distinct Frappe role with its own home dashboard, screen access permissions, and transaction rights. The BRD defines these in Section 6.2.

## 4.1  Sales User

Sales users are SML internal staff — the primary users of the platform. They work through the full sourcing lifecycle from enquiry receipt to vendor finalisation.

- Login: SML SSO (single sign-on) — no separate credential management

- Landing page: Sales Dashboard — shows enquiry counters, overdue RFQs, expiring quotations, and items requiring action

- Access: SAP Enquiry Inbox, Enquiry Detail, Line-Item Sourcing Workspace, RFQ Creation, Quote Comparison, Final Selection, Vendor Discovery Search, Map View

- Cannot access: Vendor onboarding approval, system configuration, management analytics

- Transaction rights: Can shortlist vendors, generate RFQs, mark quotations, finalise vendors, and trigger crane reservation

## 4.2  Vendor User

Vendor users are external — employees of crane rental companies registered on the platform. They access only the Vendor Portal. They do not see any SML-internal data or other vendors' information.

- Login: Credential-based — username and password set during onboarding; supports first-time setup, account activation, and password reset

- Landing page: Vendor Portal Dashboard — shows open RFQs, pending quotation submissions, submitted quotes, availability updates due, and active bookings

- Access: Fleet management screen (add/edit cranes), RFQ response screen, quotation submission, booking calendar for own cranes

- Cannot access: Any SML fleet data, other vendors' profiles, enquiry details beyond what is shared in the RFQ, any commercial analytics

- Transaction rights: Can add/update crane records, submit quotation responses to RFQs, view own booking commitments

## 4.3  Admin User

Admin users are SML internal staff managing platform configuration, vendor onboarding, and data quality.

- Landing page: Admin Dashboard — shows vendor onboarding requests pending approval, fleet records pending validation, SAP integration errors, unmatched quotation messages, and system exceptions

- Access: All screens including Admin Configuration, Vendor Onboarding, Communication History, and system exception queues

- Transaction rights: Approve vendors, validate fleet records, configure cost parameters, manage user roles, resolve integration exceptions

## 4.4  Management User

Management users are SML leadership — read-only access to analytics and performance dashboards.

- Landing page: Management Dashboard — aggregated metrics including enquiry volumes, internal vs vendor sourcing ratio, RFQ response rates, average mobilisation distance, and transportation cost trends

- Access: Reports and Analytics screen only — no transactional screens

- Cannot modify: Any data in the system

# 5. Application Layer — Six Functional Modules

The 23 screens defined in the BRD (Sections 6.1 through 6.23) map to six functional modules within the Frappe application. These modules are not separate applications — they are interconnected areas of one platform sharing a common data layer and workflow engine.

## 5.1  Sales Workspace

The Sales Workspace is the operational heart of the platform for SML's sales team. It covers the full sourcing lifecycle from enquiry receipt through to vendor finalisation. This module accounts for the majority of the build effort.

### Screens covered (BRD Sections 6.3 – 6.17)

| Screen | BRD Ref. | Purpose | Key Frappe objects |
| --- | --- | --- | --- |
| SAP Enquiry Inbox | 6.3 | Work queue of all enquiries received from SAP. Filterable by date, region, crane category, status, customer. | Custom Doctype: Crane Enquiry (auto-created by SAP integration) |
| Enquiry Detail Screen | 6.4 | Full enquiry header + all line items. Each line item is independently sourceable. Roll-up status from line-item level. | Child Doctype: Enquiry Line Item linked to Crane Enquiry |
| Line-Item Sourcing Workspace | 6.5 | The primary working screen for one crane requirement — shows SML recommendations, vendor recommendations, RFQ history, quotations, comparison, and final selection in one place. | Custom Frappe page consuming multiple Doctypes |
| SML Fleet Recommendations | 6.6 | Displays SML-owned cranes matching the line-item requirement, sorted by distance from job site. | Reads from SAP fleet data via integration layer |
| Vendor Fleet Recommendations | 6.7 | Displays vendor cranes matching the requirement, sorted by distance. Separate from SML fleet results. | Reads from Vendor Equipment Doctype |
| Manual Vendor Discovery | 6.8 | Standalone search for vendors and cranes, independent of any live enquiry. | Search query across Vendor and Vendor Equipment Doctypes |
| Map View and Heat Map | 6.9 | Geographic visualisation of vendor clusters and crane locations. Requires GIS/mapping integration. | Google Maps JS API embedded in Frappe web page — POC required |
| RFQ Creation Screen | 6.12 | Generate RFQ for one or more vendors against a specific line item. Auto-populated with line-item data. Select channels (WhatsApp/email) and set deadline. | Doctype: RFQ Header + RFQ Vendor Recipients |
| RFQ Tracking Screen | 6.13 | Track all issued RFQs — delivery status, response status, reminder triggers. | Query on RFQ Doctype with vendor response child table |
| Quotation Capture Screen | 6.14 | Capture and validate vendor responses. Auto-parsed from email or WhatsApp where possible; assisted queue for unmatched responses. | Doctype: Vendor Quotation linked to RFQ and Line Item |
| Quote Comparison Screen | 6.15 | Side-by-side comparison of all quotations for a line item. Supports shortlisting, rejection, selection, and reason recording. | Report view on Vendor Quotation with decision fields |
| Final Selection Screen | 6.16 | Confirm vendor selection, trigger crane reservation, update all statuses, notify vendors. | Workflow action on Vendor Quotation → Crane Enquiry status update |
| Booking Calendar | 6.17 | Time-based view of crane reservations. Shows free/reserved/booked status. | Frappe Calendar linked to Crane Availability Doctype |

### Line-Item Status Flow

Every enquiry line item moves through a defined status sequence. The BRD defines ten stages (Section 6.5). This status flow will be implemented as a Frappe Workflow on the Enquiry Line Item Doctype.

| Status | Trigger | Next possible status |
| --- | --- | --- |
| New | Line item created from SAP enquiry | Availability Check |
| Availability Check | System runs fleet matching | Vendor Shortlisted or (if internal match) Booked |
| Vendor Shortlisted | Sales user shortlists vendor(s) from recommendations | RFQ Sent |
| RFQ Sent | RFQ generated and dispatched to vendors | Awaiting Quotes |
| Awaiting Quotes | Waiting for vendor responses within deadline | Quotes Received |
| Quotes Received | At least one vendor response captured | Under Evaluation |
| Under Evaluation | Sales user begins reviewing and comparing quotations | Vendor Finalised |
| Vendor Finalised | Sales user selects preferred vendor and confirms | Booked |
| Booked | Crane reserved; booking confirmed with vendor | Closed |
| Closed | Contract complete or cancelled | — |

## 5.2  Vendor Portal

The Vendor Portal is the external-facing section of the platform. It is built on Frappe's web portal framework, giving vendors a branded login experience with dedicated screens for fleet management, RFQ response, and booking visibility.

### Screens covered (BRD Sections 6.18 – 6.19)

| Screen | BRD Ref. | Purpose |
| --- | --- | --- |
| Vendor Portal Dashboard | 6.18 | Landing page for vendor users. Shows open RFQs requiring response, quotations submitted, fleet records requiring update, and active booking commitments. |
| Vendor Fleet Management | 6.19 | Vendors add, edit, and maintain their crane records — specifications, location, availability status, operational notes. Validation prevents duplicates and incomplete records. Includes approval workflow before records become active in the recommendation engine. |
| RFQ Response Screen | Derived from 6.14 | Vendor sees RFQ details, confirms availability, and submits quotation with rental rate, mobilisation charges, crane reference, and validity date. |
| Quotation History | Derived from 6.18 | Vendor views all quotations submitted, their status (under evaluation, selected, not awarded), and any feedback. |

Design note — vendor data quality The recommendation engine's accuracy is directly dependent on vendors keeping their fleet records current. The platform must prompt vendors to update crane locations and availability on a regular basis. The Admin Dashboard should flag fleet records not updated beyond a configurable number of days (default: 30 days). Alerts to vendor users for stale records are defined in BRD Section 7.3.

## 5.3  Admin & Configuration

The Admin module covers vendor onboarding, fleet record validation, platform configuration, and exception handling. Admin users are the quality gatekeepers of the platform's data.

### Screens covered (BRD Sections 6.20 – 6.22)

| Screen | BRD Ref. | Purpose |
| --- | --- | --- |
| Vendor Onboarding Screen | 6.20 | New vendor registration — captures company details, contacts, operating regions, fleet summary, and supporting documents. Admin reviews and approves before vendor becomes active. On approval, system creates vendor master record, contact records, and login credentials automatically. |
| Vendor Detail Screen | 6.10 | Complete vendor profile — company information, fleet inventory, RFQ history, quotations submitted, win ratio, and responsiveness metrics. Sales users can initiate RFQ from this screen. |
| Crane / Equipment Detail Screen | 6.11 | Full detail for a single crane record — SML-owned or vendor-owned. Includes booking calendar, maintenance flags, transportation cost assumptions, and next available date. |
| Admin Configuration Screen | 6.22 | Business rules and system parameters: cost-per-kilometre assumptions, recommendation logic parameters, RFQ and communication templates, region mapping, status masters, user roles, and exception handling rules. |
| Communication History Screen | 6.21 | Full chronological log of all inbound and outbound communications — RFQs sent, responses received, reminders, booking confirmations. Each entry links to the corresponding enquiry, line item, and RFQ. |

## 5.4  Recommendation Engine

The Recommendation Engine is the core business logic of the platform. It is not a separate screen — it runs as a server-side process triggered when a new enquiry line item requires sourcing. The output is the ranked list of SML fleet cranes and vendor cranes shown in the Line-Item Sourcing Workspace.

The BRD defines the exact recommendation logic in Section 7.1. The engine operates as follows:

| Step | Action | Data source | Notes |
| --- | --- | --- | --- |
| 1 | Match cranes on type and lifting capacity | SML: SAP fleet data via integration. Vendor: Vendor Equipment Doctype. | Exact match on crane type; capacity must meet or exceed requirement |
| 2 | Validate date availability for contract period | Availability calendar in Frappe (Crane Availability Doctype) | Exclude cranes with overlapping bookings or maintenance blocks |
| 3 | Retrieve current crane location coordinates | SML cranes: from SAP or fleet tracking. Vendor cranes: from Vendor Equipment location field. | Coordinates stored as lat/long on each crane record |
| 4 | Calculate road distance to job site | Google Maps Distance Matrix API | PENDING GIS POC — this step cannot be built until POC is complete |
| 5 | Estimate mobilisation cost | Distance (km) × cost-per-km rate from Admin Configuration | Separate rates may apply for different crane categories or regions |
| 6 | Rank results by ascending distance | Computed in Frappe server script | Separate rankings for SML fleet and vendor fleet — never merged |
| 7 | Display in Line-Item Sourcing Workspace | Custom Frappe page | Snapshot of recommendations stored against the line item at evaluation time |

Critical dependency — GIS POC Steps 4 and 5 of the recommendation engine depend on the Google Maps Distance Matrix API being proven in Frappe by Aditya. Until the 3-day POC is complete, the recommendation engine design is partially unvalidated. Steps 1, 2, 3, 6, and 7 can be built independently. Steps 4 and 5 are hard-gated on the POC outcome. No timeline commitment for the recommendation engine should be made to Sanghvi until the POC is done.

Important design decision from the BRD: The SML fleet results and vendor fleet results must be presented in separate sections — never merged. This is because sales users must make a clear internal-first sourcing decision (use SML crane if available) before considering external vendors. The platform enforces this separation at the display level.

## 5.5  RFQ Automation

The RFQ Automation module handles the generation, dispatch, tracking, and response capture for all vendor communication. The BRD defines the RFQ logic in Section 7.2.

### RFQ data structure

The recommended data structure — as defined in BRD Section 7.2 — is: one RFQ Header per line item per RFQ event, with multiple Vendor Recipient records within each RFQ Header. This structure is critical because:

- One enquiry may have multiple line items, each requiring different crane types and different vendor shortlists

- Multiple vendors may respond, decline, or not respond to the same RFQ — each response must be tracked independently

- Status must be tracked at both the RFQ Header level (overall) and the Vendor Recipient level (individual vendor)

### RFQ Doctype structure in Frappe

| Doctype | Fields (key) | Linked to |
| --- | --- | --- |
| RFQ Header | RFQ number, linked enquiry, linked line item, crane requirement details, site location, contract dates, quote deadline, dispatch timestamp, overall status | Enquiry Line Item |
| RFQ Vendor Recipient (child) | Vendor name, contact, communication channel (WhatsApp/email), dispatch status, delivery confirmation, response status, reminder count, last reminder sent | RFQ Header |
| Vendor Quotation | Vendor name, rental rate, mobilisation charges, total quoted value, availability confirmation, crane reference, quote validity date, remarks, response timestamp, source (portal/email/WhatsApp/manual) | RFQ Header + Line Item |

### Communication channels

- Email (SMTP): Frappe's built-in email module handles dispatch, template rendering, and delivery confirmation. Low risk — this is native Frappe capability.

- WhatsApp Business API: Requires Sanghvi to have WhatsApp Business API access via a registered Business Solution Provider (BSP). This is currently unknown — it must be confirmed in discovery. If SML does not yet have API access, they will need to onboard with a BSP (e.g. Twilio, Kaleyra, AiSensy) before this feature can go live. The API call is made from Frappe via HTTPS to the BSP endpoint.

- Vendor Portal: Vendors can also respond directly through their portal login without requiring WhatsApp or email.

### Response parsing and validation queue

Email responses from vendors will be parsed automatically where the platform can match the response to an open RFQ (by email thread, RFQ number reference, or vendor sender identity). Responses that cannot be confidently auto-matched enter a Validation Queue — a screen in the Admin module where an SML user manually maps the response to the correct enquiry and line item before it becomes a valid quotation record.

WhatsApp responses may be structured (if vendors use a form-based response flow via the portal) or unstructured (free-text). Unstructured WhatsApp responses will route to the Validation Queue for assisted capture.

## 5.6  Analytics & Reports

The Analytics module provides operational and management reporting across the full sourcing lifecycle. It is built on Frappe's native report builder with custom queries against the platform's Doctypes.

### Screens covered (BRD Section 6.23)

The Reports and Analytics screen provides views at four levels: enquiry level, line-item level, vendor level, and crane category level. Key metrics defined in the BRD:

| Metric | Purpose | Source data |
| --- | --- | --- |
| Total enquiries and line items processed | Volume tracking | Crane Enquiry + Line Item Doctypes |
| Internal vs vendor fulfillment ratio | Measures how often SML uses own fleet vs cross-rental | Line Item closure status + selected source field |
| RFQ turnaround time | Measures sourcing speed — enquiry receipt to RFQ dispatch | Timestamps on Enquiry + RFQ Header |
| Vendor response rate | % of vendors who respond to RFQs | RFQ Vendor Recipient response status |
| Quotation conversion rate | % of RFQs that result in a selected vendor | Line Item + Vendor Quotation statuses |
| Average mobilisation distance | Average km from selected crane to job site | Distance field on selected Vendor Quotation |
| Average transportation cost | Average mobilisation cost on finalised enquiries | Mobilisation cost field on selected quotation |
| Top vendors by participation | Identifies most responsive and competitive vendors | Aggregation on RFQ Vendor Recipient + Quotation |
| Vendor win rate | % of RFQs won by each vendor | Selected quotation grouped by vendor |

# 6. Integration Layer

The platform has three integration interfaces. Each has a different risk profile and different pre-work requirements. This section is the primary area for Vandan Sir's validation input.

## 6.1  SAP S/4HANA Integration

The SAP integration is bidirectional. Data flows in two directions between the Frappe platform and Sanghvi's SAP S/4HANA system.

### Data flows

| Direction | Data | Trigger | BRD Reference |
| --- | --- | --- | --- |
| SAP → Platform (inbound) | Sales enquiry data: enquiry number, customer, site location, crane type, capacity, rental dates, duration, SAP reference fields | New sales enquiry created in SAP | BRD Section 4.1 — SAP Enquiry Creation and Integration |
| SAP → Platform (inbound) | SML fleet data: equipment ID, crane type, capacity, current location, operational status, booking schedule | Platform recommendation engine requests availability check for a specific line item | BRD Section 4.3 — Internal Fleet Availability Check |
| Platform → SAP (outbound) | Booking confirmation: selected crane, vendor, contract dates, booking status update | Sales user finalises vendor and confirms booking in platform | BRD Section 4.10 — Vendor Finalisation and Crane Reservation |

### Integration mechanism — OPEN ITEM

The integration mechanism between the Frappe platform and SAP S/4HANA depends on Sanghvi's SAP landscape, which is currently unknown. There are two likely paths:

| Mechanism | When to use | Pooja's role | Vandan Sir's input needed |
| --- | --- | --- | --- |
| SAP Cloud Platform Integration (CPI) | If SML's SAP landscape uses CPI as the middleware layer for integrations | Pooja has CPI experience — she can design and build the CPI iFlow to expose enquiry and fleet data as REST/JSON to the Frappe platform | Confirm if SML uses CPI and whether a CPI tenant is already available |
| Direct OData / RFC / HTTPS | If SML's SAP system exposes data directly via OData services or RFC-enabled function modules, without a middleware layer | Pooja designs the OData service consumption or RFC call from Frappe's Python backend | Identify which SAP objects (SD enquiry, PM equipment records) expose OData services, and whether custom function modules are needed |
| PIPO (Process Integration / Process Orchestration) | If SML's landscape uses SAP PI/PO as middleware (older on-premise installations) | Pooja does not have hands-on PIPO experience. Vandan Sir's PIPO knowledge becomes the execution resource. | Confirm whether SML uses PI/PO. If yes, Vandan Sir's involvement in execution, not just validation, is required. |

Highest-risk item in this engagement The SAP integration mechanism cannot be confirmed until Sanghvi's discovery questionnaire is answered. The three questions that unblock this: (1) Does SML use CPI, PIPO, or direct OData for integrations? (2) Is the SML sales enquiry a standard SD transaction (VA11/VA21) or a custom SAP object? (3) Is the SML crane fleet tracked in SAP Plant Maintenance (PM module) or custom tables? Pooja and Aditya cannot begin the integration interface design until these questions are answered.

### SAP enquiry object — what we need to extract

The BRD (Sections 4.1 and 4.2) defines the fields that the platform needs from each SAP enquiry. When Pooja designs the SAP integration, she must ensure all the following fields are exposed:

- Enquiry number (SAP reference ID)

- Enquiry date

- Customer name and code

- Job site location (address or coordinates)

- Crane type required

- Lifting capacity required

- Required start date and expected end date

- Contract duration

- Sales owner (the SML employee who owns the enquiry)

- Any additional operational constraints noted on the enquiry

### SML fleet data — what we need from SAP

For the internal fleet availability check (BRD Section 4.3), the platform needs the following fields per crane from SAP:

- Equipment ID (SAP equipment number)

- Crane type and lifting capacity

- Current physical location (address or GPS coordinates)

- Operational status (available, deployed, under maintenance, etc.)

- Current booking schedule (start and end dates of active deployments)

- Maintenance block periods (dates when the crane is out of service for planned maintenance)

## 6.2  GIS / Mapping Layer

The mapping layer provides distance calculation, geocoding, map display, and heat map visualisation. It is implemented as Google Maps APIs embedded in custom Frappe web pages.

### Required Google Maps APIs

| API | Purpose in platform | BRD Reference |
| --- | --- | --- |
| Distance Matrix API | Calculate road distance (in km) from each crane's current location to the enquiry job site. This is the core input for the recommendation engine's ranking logic. | BRD Section 7.1 Step 4 |
| Geocoding API | Convert address strings (job site location, crane location) to latitude/longitude coordinates needed for Distance Matrix calls. | BRD Section 5.4 |
| Maps JavaScript API | Render interactive map in the Manual Vendor Discovery screen (list view / map view toggle) and the Vendor Detail screen. | BRD Section 6.8, 6.9 |
| Maps Heatmap Layer (Visualisation Library) | Render heat map overlays showing vendor density zones and equipment concentration by region. | BRD Section 6.9 |

GIS POC required before timeline commitment Aditya has not previously integrated Google Maps APIs in a Frappe application. This is a new capability in his environment. A 3-day proof-of-concept is required where Aditya builds a Distance Matrix API call from within a Frappe custom page and returns a distance result for a sample origin-destination pair. Until the POC is completed successfully, no timeline estimate for the recommendation engine or the map view screens should be communicated to Sanghvi. The POC must happen before the proposal is submitted.

### GIS integration architecture

The Google Maps API key will be stored securely in Frappe system settings (not in code). API calls are made server-side from Frappe Python scripts to avoid exposing the API key to the browser. The Distance Matrix API is called by the recommendation engine when it processes a new enquiry line item — for each matching crane, one API call retrieves the road distance from crane location to job site.

The Maps JavaScript API is called client-side (browser) for map display and heat map rendering, using a browser-restricted key (restricted to the platform's domain).

## 6.3  Communication Layer

The communication layer handles outbound RFQ dispatch and inbound response capture across two channels.

### Email (SMTP)

Frappe has a built-in email module that handles SMTP configuration, template-based email composition, scheduled dispatch, and delivery tracking. This is zero-risk — it is a native Frappe capability that Aditya has used before. The platform will use email for: RFQ dispatch to vendors, quote submission deadline reminders, booking confirmation notifications, and alert notifications to SML users.

### WhatsApp Business API

WhatsApp communication is a significant feature in the BRD — vendors can receive RFQs via WhatsApp and respond through WhatsApp. The technical implementation requires Sanghvi to have WhatsApp Business API access through a registered Business Solution Provider (BSP).

- If SML already has WhatsApp Business API access: the Frappe platform makes HTTPS calls to the BSP endpoint to send outbound messages. Template messages must be pre-approved by WhatsApp for business use cases (RFQ templates, reminder templates).

- If SML does not have WhatsApp Business API access: they must onboard with a BSP before this feature can go live. Common BSPs in India include Twilio, Kaleyra, Gupshup, and AiSensy. This is SML's commercial process, not LogicMotive's — but it has a timeline implication.

- WhatsApp inbound response parsing: Unstructured vendor replies via WhatsApp are captured by the BSP's webhook and forwarded to the Frappe platform. Structured responses (where vendors use a guided reply flow) can be auto-parsed. Unstructured replies route to the Admin Validation Queue.

Discovery question — WhatsApp API status The proposal must clarify whether SML already has WhatsApp Business API access. If not, the WhatsApp feature is technically dependent on a third-party onboarding process outside LogicMotive's control. The BRD lists WhatsApp as a key communication channel — if it is not available at go-live, email-only RFQ dispatch is the fallback.

# 7. Data Model — Frappe Doctypes

This section defines the primary Doctypes (database entities) that Aditya will create in Frappe. Each Doctype corresponds to one or more BRD screens and is linked to related Doctypes through parent-child or link relationships.

Vandan Sir should review this section carefully — the Doctype design determines the data integrity, reporting capability, and integration interface of the entire platform.

## 7.1  Core Doctypes

| Doctype name | Type | Key fields | Linked to |
| --- | --- | --- | --- |
| Vendor | Master | Vendor name, legal entity, registered address, operating regions, company size, contact persons, email, mobile, WhatsApp number, communication preferences, onboarding status, approval status, login credentials reference | Vendor Contact (child), Vendor Equipment (child) |
| Vendor Contact (child) | Child | Contact name, designation, mobile, email, WhatsApp, primary contact flag, active/inactive | Vendor |
| Vendor Equipment | Transactional | Vendor (link), equipment reference ID, crane type, capacity (MT), make, model, year of manufacture, current location (address + lat/long), availability status, last updated date, last updated by | Vendor, Crane Availability |
| Crane Availability | Transactional | Equipment reference (link to Vendor Equipment or SML Equipment), from date, to date, status (booked/maintenance/available), linked enquiry (if booked) | Vendor Equipment |
| Crane Enquiry | Transactional | SAP enquiry number, enquiry date, customer name, site location (address + lat/long), region, sales owner, SAP reference fields, overall enquiry status, sourcing status summary | Enquiry Line Item (child) |
| Enquiry Line Item (child) | Child + Workflow | Line number, crane type, capacity required, quantity, required start date, required end date, duration, sourcing status (10-stage workflow), RFQ status, quote status, selected source (SML/vendor), selected vendor, selected crane, closure status | Crane Enquiry, RFQ Header, Vendor Quotation |
| RFQ Header | Transactional | RFQ number, linked enquiry, linked line item, crane requirement detail, site location, contract dates, quote deadline, dispatch timestamp, overall status | Enquiry Line Item, RFQ Vendor Recipient (child) |
| RFQ Vendor Recipient (child) | Child | Vendor (link), contact used, communication channel, dispatch status, delivery confirmation, response status, reminder count, last reminder timestamp | RFQ Header |
| Vendor Quotation | Transactional | Linked RFQ, linked line item, vendor (link), crane reference, rental rate, mobilisation charges, total quoted value, availability confirmation, quote validity date, remarks, response timestamp, source channel, quotation status (under review / shortlisted / rejected / selected / not awarded) | RFQ Header, Enquiry Line Item, Vendor Equipment |
| Recommendation Snapshot | Log | Line item (link), snapshot date/time, SML results JSON, vendor results JSON — preserves state at evaluation time | Enquiry Line Item |
| Communication Log | Log | Direction (in/out), channel, date/time, sender, recipient, linked enquiry, linked line item, linked RFQ, message summary, delivery status, business event triggered | All transactional Doctypes |
| Cost Configuration | Master | Crane category, region, cost per km (INR), effective from date | Recommendation engine |

## 7.2  SML Fleet Data (Read from SAP — not a Frappe Doctype)

SML's own crane fleet is mastered in SAP — it is not duplicated into Frappe. The recommendation engine reads SML fleet data on demand from the SAP integration layer. A temporary result set is held in memory during recommendation generation and stored as part of the Recommendation Snapshot. SML fleet data is never permanently written to the Frappe database — SAP remains the system of record for SML's own equipment.

## 7.3  Key Design Decisions in the Data Model

- Vendor Equipment is a Frappe Doctype; SML Equipment lives in SAP. This is the fundamental separation of internal and external fleet data. Do not replicate SML fleet records into Frappe.

- Availability Calendar is universal. Both Vendor Equipment and SML Equipment (via SAP data) populate the Crane Availability Doctype. When a crane is booked through the platform, the Availability record is created and prevents it appearing as available for other enquiries.

- Recommendation Snapshot is mandatory. Crane locations and availability change over time. The snapshot preserves the exact state of recommendations at the time the sales user reviewed them — this is needed for audit and for accurate sourcing history reporting.

- RFQ is anchored to line item, not enquiry header. One enquiry may have multiple crane requirements. Each line item has its own RFQ cycle, vendor shortlist, quotation set, and selection outcome. This is explicitly required in BRD Section 7.2.

# 8. Alerts and Notifications

The platform includes a configurable alerts layer (BRD Section 7.3) that monitors process SLAs and notifies relevant users when action is needed. All alerts defined in the BRD are listed below with the Frappe implementation approach.

| Alert trigger | Recipient | Frappe implementation |
| --- | --- | --- |
| RFQ awaiting vendor response beyond SLA (configurable days) | Sales user | Scheduled job checks RFQ Vendor Recipient records where response_status = pending AND deadline has passed. Frappe notification sent to sales owner of linked enquiry. |
| Quotation nearing expiry date (configurable days before) | Sales user | Scheduled job checks Vendor Quotation records where validity_date is within threshold and status is not selected/rejected. Notification to sales owner. |
| Line items with no vendor responses received | Sales user | Scheduled job checks Line Items in 'Awaiting Quotes' status beyond deadline. Notification to sales owner with direct link to the line item. |
| Crane approaching booking start date without confirmation | Sales user + Admin | Checks Vendor Quotation records marked as selected where booking has not been confirmed. Escalates to admin after secondary threshold. |
| Vendor fleet data not updated beyond threshold (default 30 days) | Admin + Vendor user | Scheduled job checks Vendor Equipment records where last_updated_date is beyond threshold. Alerts admin dashboard and triggers email to vendor. |
| SAP integration failure or data sync error | Admin user | Frappe error log monitoring — integration failures write to a dedicated exception Doctype. Admin dashboard counter increments. Email to admin group. |
| Unmatched quotation response in validation queue | Admin user | Inbound parsing process routes unmatched responses to Validation Queue Doctype. Admin dashboard counter increments. |
| New vendor onboarding request submitted | Admin user | Vendor Doctype workflow trigger on submission. Notification to admin role group with link to onboarding record. |

# 9. Open Items — What Must Be Resolved Before Proposal

The following items are unresolved and directly block the proposal from being submitted to Sanghvi. Each item has an owner and a resolution path.

| # | Open item | Blocks | Owner | Resolution path |
| --- | --- | --- | --- | --- |
| 1 | SAP integration mechanism: CPI vs PIPO vs direct OData | Pooja's entire integration design. Proposal cannot commit to an SAP integration timeline without knowing the mechanism. | Vandan Sir + Pooja | Discovery questionnaire sent to Sanghvi. Answer from SML's SAP team or partner. Vandan Sir to interpret and confirm approach. |
| 2 | SAP enquiry object type: standard SD (VA11/VA21) or custom? | Data field mapping between SAP and Frappe. Affects what Pooja can extract without customisation. | Vandan Sir | Discovery questionnaire. Answer from SML's SAP team. |
| 3 | SML fleet tracking in SAP: Plant Maintenance module or custom tables? | How the fleet availability data is read from SAP. PM module has standard APIs; custom tables require custom extraction logic. | Vandan Sir | Discovery questionnaire. Answer from SML's SAP team. |
| 4 | GIS POC: Aditya must prove Distance Matrix API in Frappe | Recommendation engine timeline and any GIS-dependent screen (Map View, Heat Map). Without POC, GIS timeline is a guess. | Aditya | 3-day POC: build Distance Matrix API call from Frappe custom page, return distance for sample origin-destination pair. Confirm before proposal. |
| 5 | WhatsApp Business API status: does SML already have access? | WhatsApp RFQ dispatch and response features. If not available, feature either deferred or SML must onboard with a BSP independently. | Uday / Mayur Sir | Discovery questionnaire. Direct question to SML team. |
| 6 | SML's internal SAP team or external partner? | Who on Sanghvi's side Pooja coordinates with for integration access, credentials, and technical sessions. | Uday / Mayur Sir | Discovery questionnaire. Identify the SAP contact at SML. |
| 7 | Go-live timeline expectation at SML | Whether the proposed delivery timeline is feasible for the client. Some BRD features may need to be phased if timeline is aggressive. | Uday / Mayur Sir | Discovery questionnaire + client conversation. |
| 8 | Aditya + Pooja interface session | Neither can begin building until the API contract is agreed: what data Pooja's SAP layer exposes, in what format (JSON schema), and how Aditya's Frappe application calls it. | Uday / Mayur Sir (to schedule) | One joint session after SAP landscape is confirmed. Must happen before build begins. |

# 10. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| SAP landscape uses PIPO, not CPI — Pooja has no hands-on PIPO experience | Medium — depends on age of SML's SAP installation | High — PIPO builds require specialist knowledge; timeline impact significant | Discovery first. If PIPO confirmed, Vandan Sir steps into execution role for integration, not just validation. Resource plan must reflect this. |
| GIS POC fails or reveals significant integration complexity | Low-Medium — Google Maps APIs are well-documented | High — recommendation engine and map views are core BRD features; cannot be delivered without GIS layer | Run POC immediately — 3 days. If issues found, explore alternative mapping APIs (HERE Maps, MapMyIndia). Do not wait until build phase. |
| Vendor data quality degrades — crane records not kept current | High — manual update dependency on vendor behaviour | Medium — recommendation engine accuracy suffers; sales team loses confidence in platform | Build mandatory update prompts, staleness alerts, and admin review controls into platform from day one. Admin can flag inactive vendor records. |
| WhatsApp Business API not available at SML — feature deferred | Medium — many Indian businesses do not yet have API access | Low-Medium — email-only RFQ dispatch still works; WhatsApp is a convenience feature, not core | Email is the reliable fallback. WhatsApp can be delivered in a second phase after SML completes BSP onboarding. |
| SML's SAP enquiry is a heavily customised object — standard field mapping does not apply | Medium — many large enterprises customise SD transactions | High — Pooja may need to work with SML's SAP partner to expose custom fields; timeline impact | Vandan Sir to assess SAP object structure in discovery. Custom extraction function modules may be needed — scope this as a contingency. |
| Vendor adoption of portal is low — vendors prefer phone/WhatsApp and do not log into portal | Medium-High — vendor behaviour change management is hard | Medium — quotation capture shifts to manual validation queue; not a system failure but adds admin load | Design vendor onboarding as a guided, simple experience. Offer WhatsApp response as primary channel with portal as secondary. Minimise friction. |

# 11. Suggested Delivery Phasing

The BRD covers a large scope — 23 screens, 3 integration points, and a complex recommendation engine. A phased delivery approach is recommended to reduce risk and deliver usable value early. The exact phase boundaries and timelines are owned by Uday and Mayur Sir and must be confirmed after the GIS POC and SAP discovery outcomes are known.

This phasing is a draft for internal discussion Timelines are intentionally left blank — they cannot be committed until the GIS POC is complete and the SAP landscape is confirmed from discovery. Do not share this phasing with Sanghvi until Uday and Mayur Sir have confirmed the timelines and the proposal structure.

| Phase | Scope | Dependencies | Output |
| --- | --- | --- | --- |
| Phase 1 — Core platform & vendor repository | Frappe application setup. All Doctypes created. Vendor master and vendor portal (onboarding, fleet management, login). Admin & configuration screens. Role-based access. Manual vendor discovery and search. Static map view (without distance calculation). Email-based RFQ dispatch and quotation capture. Quotation comparison screen. Final selection and booking confirmation. | None — no SAP integration, no GIS. Phase 1 can begin immediately after Vandan Sir signs off on Doctype design and Aditya gets the build brief. | A working platform with full vendor repository, manual sourcing workflow, email RFQ dispatch, and quotation management. Usable as a standalone tool even before SAP integration is live. |
| Phase 2 — SAP integration | SAP Enquiry Inbox live (enquiries flowing from SAP to Frappe). SML fleet availability check from SAP. Booking confirmation flowing back to SAP. | SAP landscape confirmed, integration mechanism agreed, Pooja and Aditya interface session completed, SML's SAP team / partner engaged. | Full end-to-end flow from SAP enquiry creation to platform sourcing and booking status update back in SAP. Eliminates manual enquiry entry. |
| Phase 3 — Recommendation engine & GIS | Distance Matrix API integration. Mobilisation cost estimation. Automated vendor fleet recommendations ranked by distance. Heat map and geographic visualisation. Recommendation snapshot storage. | GIS POC completed successfully. Vendor equipment records populated with lat/long coordinates (requires vendor fleet management from Phase 1 to be live and vendors to have entered locations). | Fully automated recommendation engine with distance-ranked results. Sales team sees nearest available crane first — internal and vendor — without any manual filtering. |
| Phase 4 — Analytics, WhatsApp & optimisation | Management dashboard with full KPI suite. Vendor performance analytics. WhatsApp RFQ dispatch and response capture (if SML has BSP access). Automated alerts and notification layer. Performance tuning. | Phase 1-3 live and generating data. WhatsApp API access confirmed at SML. | Complete platform as defined in BRD. Full analytics capability. Multi-channel vendor communication. |

# 12. Team Responsibilities & Next Steps

## 12.1  Who Does What

| Person | Responsibility on this engagement |
| --- | --- |
| Uday Puranik | Leads solution design and proposal writing with Mayur Sir. Owns client interface — all communication with Sanghvi flows through Uday or Mayur Sir. Manages commercials structure. Signs off on scope before Vandan Sir validation. |
| Mayur Sir | Co-leads solution design and proposal. Manages delivery planning — phases, timelines, resource allocation. Owns team coordination between Pooja and Aditya. Reviews this document and raises any gaps before Vandan Sir session. |
| Vandan Sir | Validates this entire solution design before the proposal is drafted. Primary focus: SAP integration approach, Doctype design, data model completeness, and any SAP landscape concerns that affect Pooja's integration work. If SAP landscape uses PIPO, Vandan Sir's role expands into execution. |
| Pooja | Owns SAP S/4HANA integration — design and build of the integration layer once the mechanism is confirmed. Works with Aditya on the API contract session. Does not define scope independently — receives a scoped brief from Uday/Mayur Sir after Vandan Sir validation. |
| Aditya | Owns Frappe application development — all 23 screens, all Doctypes, vendor portal, recommendation engine logic, report builder queries. Runs the GIS POC (3 days). Does not define scope independently — receives a scoped build brief. Coordinate with Pooja on integration interface before either begins building. |

## 12.2  Immediate Next Steps (in order)

These steps must happen before the proposal can be submitted to Sanghvi. Uday and Mayur Sir own the sequence.

| # | Action | Owner | Unblocks |
| --- | --- | --- | --- |
| 1 | Send discovery questionnaire to Sanghvi — covering SAP landscape, integration mechanism, WhatsApp API status, fleet tracking structure, active vendor count, go-live expectations, and internal SAP team contact | Uday / Mayur Sir | SAP integration design, WhatsApp scoping, timeline feasibility |
| 2 | Vandan Sir reviews this solution design document — raises questions, validates Doctype design and SAP integration approach, confirms PIPO risk assessment | Vandan Sir | Proposal drafting, Aditya's build brief, Pooja's integration brief |
| 3 | Aditya runs GIS POC — Distance Matrix API integrated in a Frappe custom page, successful distance result returned | Aditya | Recommendation engine timeline, Map View and Heat Map scope in proposal |
| 4 | SAP discovery answers received from Sanghvi — Vandan Sir and Pooja assess the landscape and confirm integration mechanism | Pooja + Vandan Sir | Pooja's integration design, Phase 2 timeline |
| 5 | Internal solution design session — Uday + Mayur Sir co-design the full solution with inputs from GIS POC outcome and SAP discovery answers | Uday + Mayur Sir | Final proposal structure and commercials |
| 6 | Aditya + Pooja interface session — agree the API contract: what SAP data is exposed, in what JSON format, how Frappe consumes it | Aditya + Pooja (Uday/Mayur Sir to schedule) | Phase 2 build can begin; no dependency loops between teams |
| 7 | Proposal drafted by Uday + Mayur Sir, reviewed by Vandan Sir, then submitted to Sanghvi | Uday + Mayur Sir | Client engagement, project kick-off |

# 13. Specific Questions for Vandan Sir's Review

The following questions require Vandan Sir's SAP expertise to answer. Please review and provide input — these directly affect the technical design and what LogicMotive commits to in the proposal.

## SAP Integration

- Based on your knowledge of SML (or typical large Indian industrial SAP installations), what is the most likely integration mechanism — CPI, PIPO, or direct OData? What should we assume as the default for the proposal?

- Is the SML sales enquiry likely to be a standard SD Quotation (VA21) or Sales Order, or is it a custom SAP object? This determines how straightforward Pooja's field extraction will be.

- SML crane fleet — is it tracked in SAP Plant Maintenance (PM) with standard Equipment Master records and Maintenance Orders, or is it managed in custom Z-tables? PM standard would give Pooja clean API paths; custom tables need custom function modules.

- Should we include a custom SAP function module build as a contingency line item in the proposal, or assume standard OData paths will cover our needs?

- What does the SAP integration timeline look like from Pooja's side — once the mechanism is confirmed, how long does it typically take to build and test the inbound enquiry flow and the outbound booking confirmation?

## Data Model

- Review the Doctype design in Section 7. Are there any missing fields, wrong relationships, or structural issues that will cause problems during integration or reporting?

- The Recommendation Snapshot stores SML fleet results as JSON (since SML fleet data lives in SAP, not in Frappe). Is this approach acceptable, or do you recommend a different approach for preserving internal fleet recommendations?

- The Crane Availability Doctype holds reservations for both SML and vendor cranes. For SML cranes, are we reading from SAP's booking calendar (PM orders) or should we maintain a separate availability record in Frappe?

## Risk Assessment

- If Sanghvi's SAP system uses PIPO, what is the realistic option — can Pooja learn PIPO for this engagement, or does LogicMotive need to bring in a PIPO specialist? What is the cost and timeline implication?

- Is there anything in the BRD's integration scope that you see as unrealistic or significantly underscoped based on your SAP experience?

# 14. Closing Note

This solution design document is the internal starting point for LogicMotive's engagement on the Crane Discovery and Vendor Repository Platform. It is a working document — it will evolve as discovery answers are received and the GIS POC is completed.

The BRD is well-defined and the scope is buildable. The platform architecture on Frappe is sound, Aditya's environment is proven, and the 23-screen scope maps cleanly to Frappe's native capabilities. The two real risks are the SAP integration mechanism (which Vandan Sir's input will resolve) and the GIS POC (which Aditya must run before any timeline is committed).

Once Vandan Sir has validated this document and the GIS POC is complete, Uday and Mayur Sir have everything they need to structure and price the proposal.

— End of Solution Design Document —